## Slide 1: 2021 Lessons Learned
Presented by:
Miranda Edwards
Engineering Services, Project Manager

## Slide 2: Working Near Railways
Flagging protection is required when:
  You are conducting work on or around the railway property and track
  Potential to pose risk to the safe operation of trains and surrounding workers.
Work Permit
  Joint application between the Road Authority and Contractor
  Road Authority is typically the Applicant
  Permits are specific to each railway and can differ

## Slide 3: Working Near Railways
Locates
  Completed by the railway and requested separately
Insurance
  Additional requirements when working within railway ROW

## Slide 4: Quality Control On-site
Ensure appropriate staff onsite to perform the following as required:
  Material Testing
  Surveying

## Slide 5: Project Controls
As per the Construction Act there will be no phased release of holdbacks.
Reviewing maintenance contracts and multi-year terms
Continuously reviewing for opportunity
Reminder to request Completion Certificate

## Slide 6: Questions?